BPAC meeting notes – Monday, June 10th, 2024

7:00 PM - 8:00 PM

HYBRID MEETING

Votes: Minutes for May meeting - unanimous

Attendees: David Bouk, Randy Cole, Zack DesJardins, Bob Hartt, Dave Levy, Josephine Liu, Ken Notis, Asa Orrin-Brown, Mary-Jane Roth, Noah SEpsenwol, Elizabeth Wright, Jack Browend, Sergeant Reeve, Kevin O’Brian, Bill Pugh, Hamzat Sani

Ken intro

Srgt Reeves

6 crashes since last meeting

May 19

4600 block Duke

Bicycle and driver out of fox chase

No one cited, conflicting statements

Minor injury

May 27

5400 block N Morgan st

Ped and car

Driver was cited

Rain, vision obstructed

May 29

N Union and Cameron

Bike and ped

Bike passing on left

No injuries, no one was cited

June 4

3500 block Mount Vernon

Bike and car

Driver cited

Minor injury

June 8

S Patrick and Franklin

Ped and car

Minor injuries

Intoxicated ped

June 9

Holland and Ballenger

Ped w dog and car

Dog was injured

Driver cited

Ped in crosswalk

Jack Browend, deputy director

Parks and Rec

All maintenance of parks and trails

2019 transferred trail maintenance to parks and rec

Day to day maintenance

Capital improvements

Two funding sources for soft trails and multi-use trails

Holmes Run Trail damage since 2018

2018 first flood event

Aug 2019 second flood event

Took out 4 sections of trail

Bridge at 4600 duke

Ripley crossing

Bridge west of 395

Lost southern portion of Dora Kelly trail

2022 3rd event, another storm took out rest of the embankment at 4600 shortly before planned repair

July construction begins for Ripply and bridge

Coupled with another project in the city

16 month time frame

Hoping to finish in 1 year

Site one received grant to put in above grade crossing

Currently 60% design

New maintenance access being built by TES

2026 projected build

Ben Brenman bridge repair finished

This bridge uses the new standards

New standard is steel with concrete deck 30-50 years lifespan

4 mile run bridge complete

Still working on safety rail

More cost effective to expand the embankment, now need safety rails

Contractor hit the power line, slowed down total completion a bit

2 x CIPs for trail projects in the city

Soft Surface trails 2025-2034 $743,000

Shared use paths 2025-2034 $684,000

Pavement condition assessment

Every 3 years

Pavement condition assessment on city website

Consolidating onto a single website for maintenance

New GIS layer to see all trail conditions

Parks and Rec gets lots of requests for more trails for walking and biking

Friends of Alexandria trails could help be the eyes and ears for trails

Agreement for basic maintenance

Could supply cutters and bags, to a group

Jack will be adding multi-use trails to routine inspection of trails

Asked for help with advocacy for funding, lighting on trails, etc

Isolated, mile markers, lines, tes doesn’t recommend making trails less than 10 feet wide

Education needed, open to signs for etiquette, open to decal for multi-use trail

Josephine

Project and Event Updates

June 30

Black history ride

Will post soon

Need volunteers

Noah

Infrastructure chair

June 24

Traffic and parking board meeting

Bradlee and king project

Please sign up to speak, support alternative 2

Randy

Education

Finished until fall unless something comes up

Thanks to all for participating through last rodeos

Earned $250 from last rodeo, some goes to bike repair shops

Ken

Lots of projects coming up at traffic and parking

Thanks to everyone who showed up for E Taylor Run, led to better outcome

Eisenhower task force, including eisenhower partnership and other stakeholders, Dan Scolese is presenting to us on June 20th 6-7 pm

Responses for primary are live

Upcoming memorial ride for Scott on Saturday, hosted by Contes

Participated with king street bike lane fight

Lived on West st in Old Town

Asa

Secretary’s report

Notes adopted, vote unanimous

Talked about taking photos

Josephine mentioned our insurance does cover lite maintenance

Hamzat

Thanks for bike to work day

7% increase from last year

Includes new stop, eisenhower square

479 carlyle

177 del ray

49 fairlington

56 mark center

327 city hall

43 eisenhower

69 potomac yards

Region actually had a decrease, so a 7% increase is great

Mayor, city manager, leadership of TES

COG representatives

Looking forward to doing it again next year

Bill Pugh

NVTA funding support was very high

Thanks for sending emails

Ken

Social event

Saturday August 10th late afternoon

Ride and walk ending at port city

3-4 ride/walk

4-

Beer at port city